## Slide 1
Risk Management
Presented by You Exec

## Slide 2: Types of Risks
Strategic
Demand Shortfall
Customer retention
Integration problems
Pricing pressure
Industry downturn
JV or partner losses
Operational
Cost Overrun
Operational Controls
Capacity management
Supply Chain Issues
Employee Issues incl. fraud
Bribery and Corruption
Commodity prices
Hazard
Macroeconomic
Political Issues
Legal Issues
Terrorism
Natural disasters
Financial
Debt and interest rates
Financial management
Asset losses
Goodwill and amortization
Accounting problems

## Slide 3
Risk Score by Risk Category
Profitable Growth |  |  |  |  |  | 
Low Price |  |  |  |  |  | 
Develop New product |  |  |  |  |  | 
Leverage Technology |  |  |  |  |  | 
Risk level
Risk Category | Financial | Financial | Operational | Operational | Strategic | Strategic
Risk Sub Category | Funding | Capacity | Capacity | Availability | Customer Retention | Demand Shortfall
Likelihood | 2 | 3 | 3 | 4 | 5 | 5
Identification of Risk Categories

## Slide 4
Likelihood
Impact
Within Risk Appetite
Exceeding Risk Appetite
Low
Medium
High
Low
Medium
High
Obtain an estimate of the risk appetite of the shareholders with the help of the below bar graph. This will help in assessing the acceptable risk level
Risk Appetite

## Slide 5
Insignificant increase | <10% cost increase | 10- 20% cost increase | 20- 25% cost increase | > 25% cost increase
Insignificant fall in schedule | <7% schedule slippage | 7-10% schedule slippage | 10-15% schedule slippage | 15-20% schedule slippage
Insignificant scope decrease | Minor areas of scope affected | Major areas of scope affected | Reduction unacceptable | Project end item is useless
Barely noticeable degradation | Only demanding applications are affected | Reduction requires approval | Reduction unacceptable | Project end item is unusable
Cost
Schedule
Scope
Quality
0.7
0.2
0.1
0.9
0.5
Very Low
Very High
Low
Moderate
High
Risk Tolerance

## Slide 6
Design | Lack of acceptance by investor of design proposals |  |  |  |  | 50k-500k |  | Market observation, alternative designing solutions | Investor
Design | Delays and difficulties in obtaining opinions and permits |  |  |  |  | 500k-2m |  | Earlier diagnosis of the situation in local authorities offices, organization of meetings preceding designing process | Investor
Design | Conflict among designing team members |  |  |  |  | 50k-500k |  | Response of a team leader to all forms of conflicts – mediation in a team | Designer Office
Design | Overly optimistic assessment of employee workload |  |  |  |  | 50k-500k |  | Proposing for employees to work overtime or ordering of part of work to another designing team | Designer Office
Design | Incorrect information from investors and lack of clear guidance |  |  |  |  | 2m-5m |  | Application to investor for extension of time to complete a design due to additional circumstances | Investor
Time | Acceptance of unrealistic deadlines in contact |  |  |  |  | 2m-5m |  | Employment of new employees or ordering part of work to another party during a contract | Designer Office
Budget | Underestimation of design budget |  |  |  |  | 2m-5m |  | Limiting scope of design to necessary minimum. | Investor
Type of Risk
Description of Risk
H
M
L
Risk Response Strategy
Risk
Owner
Probability
Perf.
Cost
Time
Impact
Risk Register

## Slide 7
Risk Identification
Schedule overruns
Tasks omitted from Schedule
Opportunity to compress Schedule
Time
Cost
Budget Exceeded
Unanticipated
Expenditure
Resources
Team is under-resourced
Materials shortage
Machinery unavailable
Industrial Action
Skills gap
Environmental
Bad weather results in re-work
Weather delays progress
Adverse effects occur
Environmental approvals not complied with
Scope
Scope creep
Scope poorly defined
Project changes poorly managed
Communication
Poor communication (Stakeholder dissatisfaction)
Positive & timely communications (positive publicity)
Identify Risks

## Slide 8
Manageable by exchange against Internal budgets
Increases threaten viability of project
Require some additional funding from Institution
Requires Significant additional funding from Institution
Requires Significant reallocation of Institutional funds (or borrowing)
Slight slippage against internal targets
Delay jeopardizes viability of project
Slight slippage against key milestones or published targets
Delay affects key stakeholders – loss of confidence in the project
Failure to meet key deadlines in relation to academic year or strategic plan
Slight reduction in quality/scope, no overall impact
Project outcomes effectively unusable
Failure to include certain ‘nice to have’ elements
Significant elements of scope for functionality will be unavailable.
Failure to meet the needs of a large proportion of stakeholders
Cost
Time
Quality
Very Low
Very High
Low
Medium
High
Impact
Risk Impact & Probability Analysis

## Slide 9
Risk Mitigation Plan
Client Management
Identified Risk
Miscommunication with sponsor or client regarding project requirement and expectations
Server
Identified Risk
Server is down which causes project to be slightly delayed due to application not able to load
Technical
Identified Risk
Popular web browsers may get
an update that will discontinue support for features used in our development as we using responsive bootstrap.
Update client more frequently along the way with project progress
Perform periodical check on server status
Monitor any updates on popular web browser and / or bootstrap and make sure all UI design works as intended on updated web browsers or responsive bootstrap